30-Day Brutal Full Stack Project Plan

Rules (No Mercy Edition)

- Daily commits required – even small changes count. No “placeholder” commits.

- No copying entire projects – small snippets for syntax are allowed.

- Deploy or die – every project must be live (Netlify, Vercel, Render, or Heroku).

- Log everything – errors, fixes, learning points. Your GitHub README should reflect actual progress.

Week 1: Foundations in Action

- Goal: Stop watching, start coding.

- Daily tasks:

  - Day 1: Set up GitHub repo, basic HTML/CSS template. Commit immediately.

  - Day 2: Create a simple static website (portfolio/homepage). Deploy live.

  - Day 3: Add a contact form (no backend yet, just HTML + CSS).

  - Day 4: Add interactive features with vanilla JS (button click counters, simple input validations).

  - Day 5: Refactor your code: organize folders, clean HTML/CSS. Commit every tiny change.

  - Day 6: Make your first responsive page (media queries). Test on phone & PC.

  - Day 7: Mini-review & deploy: your first live, functional, responsive site.

Week 2: Backend Basics

- Goal: Make your projects dynamic.

- Daily tasks:

  - Day 8: Learn Node.js basics: set up server, routes, and package.json.

  - Day 9: Connect your Node.js server to a simple JSON data file (simulate a database).

  - Day 10: Build a small To-Do App backend: add, remove, list tasks.

  - Day 11: Implement simple form submission (contact form now sends data to backend).

  - Day 12: Learn basic Express routing; integrate with your To-Do app.

  - Day 13: Add error handling (invalid input, empty fields).

  - Day 14: Deploy backend (Render/Heroku) and connect your frontend.

Week 3: Database + Authentication

- Goal: Real-world features.

- Daily tasks:

  - Day 15: Learn MongoDB basics (install, connect, CRUD).

  - Day 16: Connect your To-Do app to MongoDB (store tasks in DB instead of JSON).

  - Day 17: Add user registration & login (hash passwords with bcrypt).

  - Day 18: Add session management or JWT authentication.

  - Day 19: Protect routes so only logged-in users can add/view tasks.

  - Day 20: Add input validation + error messages in backend.

  - Day 21: Deploy full backend + database. Make sure everything works live.

Week 4: Polishing & Extra Features

- Goal: Make it professional, impressive, deployable.

- Daily tasks:

  - Day 22: Add frontend integration with backend API (AJAX/fetch).

  - Day 23: Make the app responsive & visually polished (CSS frameworks like Tailwind or Bootstrap optional).

  - Day 24: Add a search/filter feature in To-Do app.

  - Day 25: Add user-friendly notifications (success/failure alerts).

  - Day 26: Write a README.md for the project with screenshots, features, and instructions.

  - Day 27: Add GitHub issues & milestones for features you haven’t finished.

  - Day 28: Final bug fixes & polish: mobile check, load times, styling.

  - Day 29: Share your project with friends/Reddit/Discord; get feedback.

  - Day 30: Deploy & celebrate: everything live, GitHub updated, your soul slightly less broken.

Outcome After 30 Days

- ✅ 1 fully functional full stack project (frontend + backend + database + authentication).

- ✅ Live deployment with proper domain or link.

- ✅ GitHub repo with actual commits, documentation, and issues.

- ✅ Your portfolio now screams: “I can actually build, not just watch tutorials.”